## Slide 1: Knowledge Management Initiative: SharePoint Next Steps

## Slide 2: Knowledge Management - Initiative Updates
Recommendation passed by the Oversight Group on 10.14.25
InSS SharePoint Co-Lead: Karina Young, Library Manager
Funding for consultant secured through Innovation Funds
Innovation Funds
"CCC’s Innovation Fund is dedicated to encouraging innovation to boost employee involvement and participation, as well as promote economic growth and long-term competitive advantage for the college."
Notes: Recommendation passed by the Oversight Group on 10.14.25
InSS SharePoint Co-Lead: Karina Young, Library Manager
  Together, Karina and I are charged with the implementation and oversight of SharePoint
  These roles (not people) will have SharePoint responsibilities woven into them for sustainability and support of long-term success
Funding for consultant secured through Innovation Funds
  The consultant work is meant to be a one-time cost.
  All consultant quotes and "ways of work" point to leaving organizations self-sufficient a the end of an engagement.

## Slide 3: Scope of Consultant Work
Security and Data Infrastructure
Training & Adoption
Stakeholder Informed Design
Notes: Security and Data Infrastructure
  This work is all about the "skeleton" of SharePoint – how we do this work will create the foundation for all future projects, so it's important to get this right.
  Security and access groups need to be set up so they are manageable and efficient
  Data governance is the largest piece of the puzzle in this work – it will require deep conversation and planning to figure out how to manage data that will make it into the new SharePoint intranet.
    How often to review things
    What goes into the intranet vs. Department site vs. Individual onedrive
Stakeholder-Informed Design
  Ensuring that we have a complete picture of what the needs of both our end users and teams building intranet content through stakeholder meetings.
  Designing an intranet that meets the needs of all the things we want to use it for (even if we don't implement it all in "phase 1")
Training & Adoption
  Training for super-users, SharePoint admins, and content editors
  End-user training and resources to aid adoption of the new platform

## Slide 4: Implementation Team Structure
SharePoint Co-Leads
Core Team
Organizational Learning
Editors
Community
Execute
Advocate
Notes: This is the proposed structure for the implementation team
This structure is informed by several conversations using the Cougar Pause related to the topic of "convening an implementation team"
  Need to balance inclusive design and planning with a manageable work group
The left side focuses more on "doing" the work – they are group producing the ultimate product
  Core Team: intentionally small team of infrastructure-related stakeholders
  Editors: folks creating or curating content for the infrastructure
The right side focuses more on "input" for the work – they are leading the efforts to ensure that the project remains inclusive
  Organizational Learning: giving input and feedback regarding core decisions and progress on the project
  Community: provide input to organizational learning members

## Slide 5: Core Team Membership
Stakeholder | Related Work and Expertise
SharePoint Co-Leads | Manage consultant work Coordinate between Core Team and Organizational Learning Knowledge management
ITS | User and site access groups Microsoft environment and licensing Cybersecurity
IR/AIT | Data and assessment College information systems Data governance
CRM | Branding Graphic design
Notes: If you think about folks who need to be involved in the WORK related to building the infrastructure, are there folks missing from this team?

## Slide 6
Organizational Learning:
Membership Representation Needs
Currently Represented
Employee Groups:
  Admin/Admin Professional
  ACE
  Associate Faculty
CRM
Harmony/Wilsonville
Human Resources
Institutional Research/AIT
LEAP Office
Identified Representation Needs
Employee Groups:
  Full-time Faculty
  Part-Time Classified
Admin Assistants/Admin Coordinators
Employees in their first year
Who else?
Notes: Our current organizational learning membership covers a wide variety of groups on campus.
We know there is missing representation, so we are working to identify and recruit for those groups.
What other groups or stakeholders should be involved in advocating related to SharePoint?

## Slide 7: Community Engagement & Communication
What input should Organizational Learning seek from all CCC?
How frequently should updates be sent to all CCC?
What communication methods/channels should be prioritized?