Proposed Migration Strategy and Timeline

GroupWise to Outlook

Migration Strategy

Due to the technical issues associated with this migration and the number of users to be migrated and trained, it is critical that an organized approached and schedule be maintained. Because of the unresolved migration issues (listed on the table below) in the Calendar scheduling function between GroupWise and Outlook it is recommended that groups (by division and by department) be organized and converted together.

For example: the presidents, vice presidents and deans all depend on being able to schedule meetings via the Calendar function. Since you can not view or schedule meetings on another person’s calendar, this group and their assistants would be migrated and trained as a group.

Individual User Workstation - Migration Requirements

Every computer on campus must be visited by an ITS technician to run the migration process required, This process takes anywhere from 1 hour to 6 hours depending on how much email and calendar events are currently being saved.

| What can be Migrated? |
| --- |
| From GroupWise |  | To Microsoft Outlook |
| In Box Sent Messages Contacts Calendar Events Archives Trash Personal Email Groups |  | In Box Sent Messages Contacts Calendar Archives Trash Personal Email Groups |
| What Will Not be Migrated? |
| Rules |  | Will need to reestablish any Rules defined |

Getting Started with Outlook 2007

Proposed - Training Outline

Time estimate: 60-90 minutes

- Reviewing the Initial Screen

- Working with the Navigation Panel

- Displaying the To-Do Bar

- Working with the Enhanced Mail Message Window

- Viewing Attachments using Attachment Preview

- Flagging Messages

- Personalizing Your Mail

- Saving and Archiving Mail

- Viewing the Enhanced Calendar View

- Setting Appointments

- Scheduling Meetings

- Setting Calendar Options

- Finding a Specific Contact

- Sharing Folder Information

- Locating Outlook Items

- Organizing Outlook Items

Using Color Categories

| TrainINg – Basic Exchange Training | October | November | December | January | February | March | April | May | June | July |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Executive Team (and assistants) |  |  |  |  |  |  |  |  |  |  |
| Deans (and assistants) |  |  |  |  |  |  |  |  |  |  |
| Department Chairs (and assistants) |  |  |  |  |  |  |  |  |  |  |
| Classified staff – by department |  |  |  |  |  |  |  |  |  |  |
| Faculty – open training |  |  |  |  |  |  |  |  |  |  |
| Part-time Faculty – open training |  |  |  |  |  |  |  |  |  |  |
| 1st Make-up Training |  |  |  |  |  |  |  |  |  |  |
| 2nd Make-up Training |  |  |  |  |  |  |  |  |  |  |
| 3rd Make-up Training |  |  |  |  |  |  |  |  |  |  |
| GroupWise END OF LIFE |  |  |  |  |  |  |  | JUNE 25-28th |  |

# Text boxes

# Outlook Training Schedule schedule planner

It is proposed that training be organized by “group” in order to minimize the problems with calendars between GroupWise and Outlook and to better organize the workstation migration process.