Information Technology Services

Novell to Windows Migration Project

Project Background

The college has been engaged in a yearlong process to transition from Novell Netware/GroupWise to Microsoft Windows/Outlook for network printing, email and file services. The network printing transition is almost complete.  The email transition is more than 90% complete.  The last phases of this project are the transition from Netware file services to Windows file services.

Migration Project Timeline

| Phase | Activity |  |
| --- | --- | --- |
| I | Migration from GroupWise to Microsoft Outlook (email, calendar, etc) | 90% Complete |
| II | Migration of “L” Drives to Window file services | March 23-27 Complete |
| III | Migration of Department Drives This includes consolidating various drive letters (I, J, Q, R, W, etc) into folders under letter I: Note: see below - Migration of Department Drives - What is Going to Change? | May 9-10 Department drives will be unavailable for the weekend during the migration |
| IV | Migration of all Student Computer Lab Drives (also know as K drive) | June 13-21st |
| V | Removal of all Novell/GroupWise software on computers across campus | June 22-30th |

Phase III – Migration of Department Drives - What is Going to Change?

This phase of the project includes drive consolidation into separate folders.

How does this work?

1.	All department drives will be placed in separate folders labeled as the in I drive.

2.	Staff will only see folders they have permission to access.

3.	Staff will only be able to access folders to which they have permission.

4.	Permission will be set according to currently drive letters.

For example if you currently see a S: drive called “bus_op” you will see a folder under I: called “bus op”.

How will I Access MY I drive after May 10th?

Three East Steps

|  | Step 1 Click on “My Computer” |
| --- | --- |
|  | Step 2 Click on I Drive |
|  | Step 3 Click on Your Folder which will now contain your files |