Information Technology Services

Novell to Windows Migration Project

June 5, 2009

Migration Project Timeline

Phase I:  Outlook (email, calendar, etc) Migration – 90% Complete

Phase II: “L” Drive Migration - COMPLETED

Phase III: Migrate Department Drives - COMPLETED

This includes consolidating various drive letters (I, J, Q, R, W, etc) into folders under letter I:

Department drives will be unavailable for the weekend during the migration

Remaining Phases

Phase IV:  Migrate Student Computer Lab Drives (also know as K drive) - June 15-19th

Phase V: Migrate all remaining GroupWise accounts - June 15-19th

Phase VI: Software Disable

- ITS staff will disable Novell client on all college computers – June 29- July 1

Phase VII: Uninstall Novell/GroupWise client from every college computer – July- August

|  | April | May | June | July/August |
| --- | --- | --- | --- | --- |
| Phase 1 | 90% Completed |  |  |  |
| Phase II | Completed |  |  |  |
| Phase III |  | Completed |  |  |
| Phase IV |  |  | June 15-19 |  |
| Phase V |  |  | June 15-19 |  |
| Phase VI |  |  | June 29- July 1 |  |
| Phase VII |  |  |  | July-August |

Phase VI: Software Disable – What will be different?

Your logon screen will change from Novell to Windows.

Beginning Fall Term 2009-10

myClackamas will be the default on startup